## Slide 1: Mr. & Mrs. PacMan Extended
CS 319 - 2.e
ECEM ilgün – başak şevval ekici – aziz osman kozhan – talha şeker

## Slide 2
State of Development
GUI part implementation is roughly completed. We have not focused on detailed design right now. Instead of it, we handled simple design and flow of the pages
Player can look at help screen and get some information about items.
Player can select one or two players options and pac-mans will appear on game panel screen.
Player(s) can manage pac-man and pac-man moves up, down, right and left.
Food appears on screen and pac-man can eat them.
Ghosts appear on screen and they move according to their movement algorithm.
Player can stop the game and pause menu appears.
We think that it is better to start to data layer after completing GUI and game logic parts.

## Slide 3
Changes in Implementation
In design report, we mainly divided the project into three layers. First, we decided to start to design with user interface part of the project. However, as coding, we decided to regulate some class structures to improve implementation of the code.
We added PacLabel and PacButton classes not to repeat the same codes.
Similarly, we removed subclasses of ‘Food’ class not to repeat similar classes. Instead of subclasses, we prefer using enums.
Moreover, we have added a GameMap class to hold non-moving objects. Hence, we aim to increase drawing efficiency.
Besides, we are planning to add new interface classes.

## Slide 4
Lessons About Project
We now have idea about real job’s projects thanks to randomly created project groups.
This project system was beneficial for improving communication skills with other group members.
Teamwork provided better brainstorming.
We learned about time management. It was sometimes difficult to find free time for all group members.
We learned how to distribute the works in project management.
We learned how to use git and IntelliJ.